Implementation Plan

AI-Based Detection & Classification of Industrial Fires (SIH26162)

An end-to-end, scientifically defensible, and high-performance backend pipeline and FastAPI service for Smart India Hackathon (SIH 26162). The system ingests raw NASA FIRMS VIIRS data, OSM land-use vector layers, and WRI Global Power Plant data for Gujarat and Maharashtra, computes spatial and temporal features on Uber H3 resolution 8 cells, trains an XGBoost multiclass model with cross-region generalization, and delivers real-time TreeSHAP plain-language explanations over FastAPI.

# User Review Required & Design Resolutions

1. Gas Flare Threshold Locked to 1400K - Standard Applied: T_max ≥ 1400K (Kelvin). - Scientific Justification: Aligned with NOAA VIIRS Nightfire (VNF / Elvidge et al. benchmark) distinguishing high-temperature methane/hydrocarbon flaring (1400K–2000K) from lower-temperature industrial furnace/kiln sources (<1400K).

2. "unclassified" Handled via Inference Confidence Fallback - Training Strategy: Train the XGBoost model on 5 distinct semantic physical classes: gas_flare, mining, industrial, agricultural_burn, wildfire. - Inference Fallback: Assign unclassified dynamically when max_prob < 0.45 or when spatial/thermal signatures are ambiguous. This prevents the classifier from degrading decision boundaries on a high-entropy "catch-all" class.

3. High-Performance Spatial Indexing (shapely.STRtree in Metric CRS) - Live spatial joins across Gujarat + Maharashtra (>500,000 km²) will cause timeouts if done naively. - Local cached vector layers indexed via shapely.STRtree in UTM Zone 43N (EPSG:32643) for sub-millisecond nearest-neighbor distance and intersection lookups.

4. Pinned H3 Version - Pin h3==4.1.2 (v4 API h3.latlng_to_cell(lat, lon, 8) and h3.cell_to_boundary(cell)).

# High-Level Pipeline Architecture

Data flows through four stages — ingestion, the core spatial/temporal pipeline, ML training and explainability, and API serving — as summarized below.

1. INGESTION LAYER NASA FIRMS Area API (VIIRS SNPP/NOAA20/NOAA21) -> 10-day Chunking & Parquet Cache OSM Overpass / GeoFabric Extract -> Local Vector Layers (Quarry, Industrial, Mining, Farmland) WRI Power Plant DB -> Filtered Gas/Oil/Coal Plants 2. CORE SPATIAL & TEMPORAL PIPELINE Phase 1: Ingest & Confidence Filter ('n','h') -> Phase 2: H3 Res 8 Indexing (latlng_to_cell) -> Phase 3: Daily Deduplication & Groupby Aggregation -> Phase 4: Spatial Context Join (STRtree in EPSG:32643) [OSM vector layers + WRI facilities feed into Phase 4] -> Phase 5: Trailing 90-Day Vectorized Persistence -> Phase 6: Deterministic Label Bootstrap 3. MACHINE LEARNING & GENERALIZATION Phase 7: Spatial Split (Train: Gujarat ¦ Test: Maharashtra) -> Phase 8: XGBoost Multiclass (sample_weight='balanced') -> Phase 9: Cross-Region Macro-F1 & Confusion Matrix -> Phase 10: Multiclass TreeSHAP Explainer Engine 4. HIGH-PERFORMANCE API SERVING Phase 5 features + Phase 8 model + Phase 10 SHAP -> Precomputed Batch Hotspot DB -> FastAPI REST & GeoJSON Endpoints -> Frontend Map Client (Handoff Schema)

# Proposed Project Structure & File Map

c:/Users/SAAGI/Downloads/SIH-BACKEND/ ├── requirements.txt ├── .env.example ├── README.md ├── backend/ │ ├── __init__.py │ ├── config.py # Constants, AOI bboxes, UTM projections, Radii, Thresholds │ ├── ingestion/ │ │ ├── __init__.py │ │ ├── firms_client.py # NASA FIRMS Area API, 10-day chunker, quota monitor, parquet lake │ │ ├── osm_client.py # Overpass client, local GeoParquet caching, polygon parser │ │ └── wri_client.py # WRI Global Power Plant fetcher, fuel filtering (Gas/Oil/Coal) │ ├── pipeline/ │ │ ├── __init__.py │ │ ├── phase1_ingest.py # Load FIRMS, apply confidence in ('n','h') │ │ ├── phase2_h3.py # H3 resolution 8 assignment (h3.latlng_to_cell) │ │ ├── phase3_dedup.py # Groupby aggregation per (cell, date, satellite, daynight) │ │ ├── phase4_context.py # STRtree spatial joins (distances & intersections in EPSG:32643) │ │ ├── phase5_features.py # Vectorized 90-day persistence & feature matrix build │ │ ├── phase6_labels.py # Prioritized deterministic rule-based labeler │ │ └── phase7_10_model.py # Spatial train/test split, XGBoost, Macro F1, TreeSHAP explainer │ ├── storage/ │ │ ├── raw/ # Ingestion raw cache parquets │ │ ├── processed/ # Phase 3-5 processed feature tables │ │ └── model_artifacts/ # Serialized XGBoost model, label encoders, SHAP trees │ └── api/ │ ├── __init__.py │ ├── schemas.py # Pydantic v2 data contracts for handoff │ ├── routes.py # Hotspots query, BBox filter, SHAP details, Ingestion trigger │ └── main.py # FastAPI app instance with CORS & lifecycle management └── scripts/ ├── run_pipeline.py # CLI runner for Phases 1 through 10 └── verify_gates.py # Automated gate checker enforcing Gates 0 to 11

# Detailed Proposed Changes

## Component 1: Environment & Dependencies

[NEW] requirements.txt — pin exact versions for reproducibility:

h3==4.1.2 xgboost>=2.0.3 shap>=0.45.0 pandas>=2.2.1 geopandas>=0.14.3 shapely>=2.0.3 pyproj>=3.6.1 scipy>=1.12.0 scikit-learn>=1.4.1.post1 fastapi>=0.110.0 uvicorn>=0.28.0 pydantic>=2.6.4 requests>=2.31.0 pyarrow>=15.0.0 python-dotenv>=1.0.1

[NEW] .env.example — configuration templates for FIRMS_MAP_KEY, storage paths, and environment settings.

[NEW] backend/config.py — central configurations:

- Bounding boxes: Gujarat [68.1, 20.1, 74.5, 24.7], Maharashtra [72.6, 15.6, 80.9, 22.0], Combined [68.0, 15.0, 81.0, 25.0].

- Radii: MINING_RADIUS = 2000.0 m, INDUSTRIAL_RADIUS = 1500.0 m, AGRI_RADIUS = 500.0 m, WRI_FACILITY_RADIUS = 3000.0 m.

- Thermal thresholds: FLARE_TEMP_MIN = 1400.0 K, FLARE_PERSISTENCE_MIN = 60, WILDFIRE_FRP_MIN = 35.0 MW.

- Coordinate Reference System: METRIC_CRS = "EPSG:32643" (UTM Zone 43N).

- Target classes: ['gas_flare', 'mining', 'industrial', 'agricultural_burn', 'wildfire'].

## Component 2: Ingestion Modules

[NEW] backend/ingestion/firms_client.py

- check_quota(map_key): Queries https://firms.modaps.eosdis.nasa.gov/mapserver/mapkey_status/?MAP_KEY={MAP_KEY}.

- fetch_firms_chunk(map_key, source, bbox, day_range, date): Fetches CSV stream from Area API.

- backfill_90d(map_key, sources, bbox, end_date): Divides 90 days into 9 sequential 10-day chunks with automated local parquet disk caching to prevent duplicate API hits.

- Supports VIIRS_SNPP_NRT, VIIRS_NOAA20_NRT, VIIRS_NOAA21_NRT.

[NEW] backend/ingestion/osm_client.py

Fetches vector polygons for the AOI:

- landuse=industrial

- landuse=quarry

- man_made=mineshaft and man_made=adit

- landuse=farmland

- Stores as local GeoParquet (storage/raw/osm_layers.parquet) and constructs spatial indices for fast lookup.

[NEW] backend/ingestion/wri_client.py

- Loads/caches WRI Global Power Plant database, filters primary_fuel in ['Gas', 'Oil', 'Coal'], subsets to AOI envelope.

## Component 3: Core Pipeline Phases 1–6

[NEW] backend/pipeline/phase1_ingest.py

- Enforces raw FIRMS VIIRS schema: latitude, longitude, bright_ti4, bright_ti5, scan, track, acq_date, acq_time, satellite, instrument, confidence, version, frp, daynight.

- Filters to confidence.isin(['n', 'h']).

- Gate 1: Validates non-empty filtered dataframe with matching columns and types.

[NEW] backend/pipeline/phase2_h3.py

- Computes h3_cell = h3.latlng_to_cell(lat, lon, 8) for each point.

- Gate 2: Asserts all rows have valid H3 res-8 string identifiers.

[NEW] backend/pipeline/phase3_dedup.py

- Groups by ['h3_cell', 'acq_date', 'satellite', 'daynight'] and computes: frp_max, frp_mean, temp_max (bright_ti4), temp_mean, n_detections, confidence_high_frac.

- Gate 3: Asserts strict uniqueness per composite key.

[NEW] backend/pipeline/phase4_context.py

- Converts unique H3 cell centroids to GeoDataFrame in EPSG:4326, reprojects to EPSG:32643.

Leverages shapely.STRtree / cKDTree to compute:

  - dist_quarry, dist_industrial, dist_wri_facility, dist_farmland (in meters).

  - intersects_quarry, intersects_industrial, intersects_farmland (boolean flags).

- Replaces out-of-reach values with explicit sentinel 99999.0 (no silent NaNs).

- Gate 4: Validates all 7 spatial distance/intersection columns exist without NaNs.

[NEW] backend/pipeline/phase5_features.py

- Builds trailing 90-day persistence: counts distinct detection dates for each cell within [date - 90 days, date].

Assembles final feature table:

temp_max, temp_mean, frp_max, frp_mean, persistence_90d, n_detections, confidence_high_frac, daynight, dist_quarry, dist_industrial, dist_wri_facility, dist_farmland, intersects_quarry, intersects_industrial, intersects_farmland

- Zero Leakage: Excludes raw latitude and longitude from the model feature vector.

[NEW] backend/pipeline/phase6_labels.py — deterministic prioritized bootstrap rules:

  - 1. gas_flare: temp_max >= 1400.0 and persistence_90d >= 60

  - 2. mining: intersects_quarry or dist_quarry < MINING_RADIUS

  - 3. industrial: intersects_industrial or dist_industrial < INDUSTRIAL_RADIUS

  - 4. agricultural_burn: intersects_farmland or dist_farmland < AGRI_RADIUS

  - 5. wildfire: frp_max > WILDFIRE_FRP_MIN

  - 6. unclassified: fallback

- Gate 6: Validates 100% of rows labeled; prints class distribution histogram.

## Component 4: Machine Learning & Explainability (Phases 7–10)

[NEW] backend/pipeline/phase7_10_model.py

Phase 7 (Spatial Split):

  - Training Set: Gujarat (lat in [20.1, 24.7], lon in [68.1, 74.5]).

  - Validation Slice: Temporal holdout (last 20% of days in Gujarat).

  - Generalization Test Set: Maharashtra (lat in [15.6, 22.0], lon in [72.6, 80.9]), untouched until final evaluation.

Phase 8 (XGBoost Multiclass):

  - compute_sample_weight('balanced', y_train) to handle severe class imbalance.

  - Multi-softprob objective with num_class=5, max_depth=6, learning_rate=0.1, n_estimators=300.

Phase 9 (Evaluation):

  - Computes and prints Gujarat validation vs Maharashtra test Macro F1, Precision, Recall, and Confusion Matrix.

Phase 10 (TreeSHAP Explainer):

  - Fixes multiclass slicing: point_shap = shap_values[np.arange(len(X)), :, predicted_classes].

  - Plain-language diagnostic mapping templates converting top 3 SHAP features into clear sentences for domain operators.

## Component 5: API & Frontend Handoff (Phase 11)

[NEW] backend/api/schemas.py — Pydantic models conforming to frontend contract:

- HotspotPrediction: h3_cell_id, latitude, longitude, date, predicted_class, class_probability, top3_features, geometry.

- HotspotFeedResponse: total, page, results.

- ExplainabilityDetail: feature attributions, SHAP values, and diagnostic text.

[NEW] backend/api/routes.py

- GET /api/v1/hotspots/feed: Filter by date range, state, class, min confidence.

- GET /api/v1/hotspots/{h3_cell_id}: Full detail with SHAP waterfall explanation and 90-day thermal profile.

- GET /api/v1/health: System health and model version.

[NEW] backend/main.py

- FastAPI entrypoint with CORS, static asset routes, and lifespan event handling.

## Component 6: Automation & Verification CLI

[NEW] scripts/run_pipeline.py

- CLI to trigger ingestion backfill, pipeline phases 1–10, and export precomputed prediction table.

[NEW] scripts/verify_gates.py

- Automated gate assertion script that verifies all Phase 1–10 gates against sample data.

# Verification Plan

## Automated Gate Testing (scripts/verify_gates.py)

- Gate 1: Validates raw ingestion, schema columns, and confidence filtering on real/sample VIIRS rows.

- Gate 2: Validates h3.latlng_to_cell(lat, lon, 8) outputs for 100% of rows.

- Gate 3: Validates daily group deduplication (['h3_cell', 'acq_date', 'satellite', 'daynight']).

- Gate 4: Validates spatial distance computations in EPSG:32643 with zero NaN values.

- Gate 5: Validates 90-day persistence calculations and absence of raw lat/lon features.

- Gate 6: Validates rule bootstrap label coverage.

- Gate 8-10: Validates XGBoost training, Macro F1 metrics on Gujarat vs Maharashtra, and SHAP top-3 plain-language explanation generation.

## API & Map Verification

- Start FastAPI test instance: python -m uvicorn backend.main:app --port 8000

- Query GET /api/v1/hotspots/feed and verify response schema matches Phase 11 contract.

- Verify GeoJSON polygons and top-3 plain-language explanations.